Milestone 1 Team Work Plan

AI French Invoice Data Extraction

Client: Muhammad Ahmed   |   11 Entities   |   Milestone 1 of 4   |   Payment: PKR 7,000

# Scope Update

The client has changed the project scope. The system will now work only on French invoices. All other document types have been removed. The number of entities to extract has increased from 10 to 11.

| Old Scope — Removed | New Scope — Active |
| --- | --- |
| 5 document types: Fabrication sheets, Welding plans, Material certificates, Inspection reports, Invoices. Only 10 entities. | French Invoices only. Language: French. 11 entities including the new Solde du field. All synonym variations required. |

# What Is Milestone 1

Build a pipeline that takes a French invoice PDF, reads it using OCR, extracts 11 specific fields using rule based patterns with full French synonym support, checks payment status, and saves a structured JSON file.

No AI training in this milestone. This is the baseline system that Milestone 2 will improve upon.

Flow: French Invoice PDF  then  Clean  then  OCR in French  then  Extract 11 fields with synonym support  then  Check Payment  then  Save JSON

# The 11 Entities to Extract

These are the exact 11 fields the system must find in every French invoice. Entity 11 was added by the client.

| # | Entity Name | What It Is | French Examples |
| --- | --- | --- | --- |
| 1 | Supplier Name | Company that issued the invoice | Entreprise Martin SARL, Dupont et Fils |
| 2 | Invoice Number | Unique invoice reference number | Facture N 2024-0157, FA-00234 |
| 3 | Invoice Date | Date the invoice was issued | Date: 15/03/2024, Le 15 mars 2024 |
| 4 | SIRET | French business ID, always 14 digits | SIRET: 123 456 789 00012 |
| 5 | Echeance | Payment due date, when to pay by | Echeance: 30/04/2024, A regler avant le... |
| 6 | Invoice Content | All line items, products, quantities, unit prices | All line items extracted as a list |
| 7 | TVA Percentage | VAT tax rate applied, can be any value such as 0, 5.5, 10, 20 percent | TVA 20%, TVA 10%, TVA 5.5%, TVA 0%, Taux TVA: any rate |
| 8 | TVA Amount | Euro amount of TVA charged | TVA: 24,00 euros, Montant TVA: 120,50 euros |
| 9 | Total Amount | Final total amount on invoice | Total TTC: 144,00 euros, Net a payer: 500 euros |
| 10 | Payment Status | Has invoice been paid? See payment logic below | PAID or UNPAID or UNKNOWN |
| 11 | Solde du (NEW) | Remaining amount still to be paid on the invoice | Solde du: 150,00 euros, Reste a payer: 200 euros |

Payment Status Logic for Entity 10

Search the full invoice for the following signals in this order:

- Signal 1  Card brand names: Visa, Mastercard, CB, American Express, Carte Bleue. If found then mark as PAID.

- Signal 2  French paid keywords: Paye, Regle, Solde. If found then mark as PAID.

- Signal 3  French unpaid keywords: Non paye, En attente. If found then mark as UNPAID.

- Signal 4  Conditions de reglement section. If found then extract its text.

- If none found  Mark as UNKNOWN.

Solde du Logic for Entity 11

Search for the following labels: Solde du, Reste a payer, Balance due, Montant restant. Extract the euro amount that follows. This is the remaining outstanding balance and is different from Total Amount which is the full invoice value.

# French Invoice Synonym Variations

This section was added by the client. French invoice layouts are not standardized. Different companies use different labels, abbreviations, and field positions for the same information.

The extractor must support all synonym variations listed below. If a synonym is not covered by a regex pattern then that field will be missed.

| Entity | All Accepted French Labels and Synonyms |
| --- | --- |
| Supplier Name | Fournisseur, Societe, Entreprise, Vendor, company logo or header text |
| Invoice Number | Numero de facture, N Facture, No Facture, Facture N, Ref. Facture |
| Invoice Date | Date facture, Date d emission, Emise le, Facture le |
| SIRET | SIRET, N SIRET, Identifiant SIRET |
| Echeance | Echeance, Date limite de paiement, A payer avant le, Due Date |
| Invoice Content | Designation, Prestations, Articles, Produits et Services, Description |
| TVA Percentage | TVA followed by any numeric rate, Taux TVA, Taxe TVA, VAT Rate. Must accept 0%, 5.5%, 10%, 20% and any other value. Do NOT hardcode to 20% only. |
| TVA Amount | Montant TVA, TVA, Taxe, VAT Amount |
| Total Amount | Total TTC, Net a payer, Montant total, Total facture, Total du |
| Payment Status | Paye or Regle or Solde means PAID. Non paye or En attente means UNPAID. Also check for card names and Conditions de reglement. |
| Solde du | Solde du, Reste a payer, Balance due, Montant restant |

The system must also handle these OCR issues: missing accents such as Echeance instead of Echéance, abbreviated labels, and slight spelling changes introduced by OCR scanning. Build the regex patterns to be accent tolerant.

# All 10 Tasks in Sequence Order

Complete tasks in this exact order. Do not skip ahead. Each task feeds into the next one.

Task 01 — Collect French Invoice PDFs

| Person 1 (Lead) | Contact Muhammad Ahmed first and request his real French invoices. Real client documents are the most valuable. |
| --- | --- |
| Person 2 (Dev) | Search Google for: facture francaise PDF exemple and modele facture PDF. Download 15 to 20 varied French invoices with different layouts. |
| Where | Local machine in the folder data/raw/french_invoices |
| What to do | Collect 15 to 20 French invoice PDFs. Must be real French invoices not English. Mix digital PDFs and scanned copies. Aim for variety in company layout as different invoice formats will test the synonym extractor. Name files as Invoice_FR_001.pdf, Invoice_FR_002.pdf and so on. |
| Output | 15 to 20 French invoice PDFs organized in data/raw/french_invoices folder. |

Task 02 — Create Ground Truth Spreadsheet with 11 Fields

| Person 1 (Lead) | Open every invoice manually. Read and write all 11 field values per invoice. This is the answer key the system is measured against. |
| --- | --- |
| Person 2 (Dev) | Create the Google Sheet template with correct column headers for all 11 entities including the new Solde du column. |
| Where | Google Sheets |
| What to do | Columns needed: File Name, Supplier Name, Invoice Number, Invoice Date, SIRET, Echeance, Invoice Content summary, TVA Percentage, TVA Amount, Total Amount, Payment Status as PAID or UNPAID or UNKNOWN, Solde du, Notes. Fill one row per invoice. For Solde du write the euro amount or leave blank if not present on the invoice. |
| Output | Completed Google Sheet with all 11 fields filled for all 15 to 20 invoices. This is the most important file in Milestone 1. |

Task 03 — Write Entity Schema Document with All Synonyms

| Person 1 (Lead) | Write the schema while reading invoices for Task 2. For every field note ALL the different labels you actually see on the invoices. |
| --- | --- |
| Person 2 (Dev) | Review the schema and validate every synonym against the client synonym list in the Synonym Variations section. Confirm every variation will be covered by regex. |
| Where | Google Doc saved to shared drive |
| What to do | For each of the 11 entities document the following: all French trigger words from the synonym table, the format pattern, OCR variation handling such as Echeance without accent must still match, and 3 to 5 real copy pasted examples from your actual invoices. The schema for Solde du must include: Solde du, Reste a payer, Balance due, Montant restant. This schema is handed to Person 2 before Task 8 starts and must be complete before Task 8 begins. |
| Output | Written schema document covering all 11 entities with full synonym lists, format patterns, OCR tolerance notes, and real examples. |

Task 04 — Set Up GitHub Repository

| Person 1 (Lead) | Review repo structure. Confirm folder names are correct and match the naming used in all task descriptions. |
| --- | --- |
| Person 2 (Dev) | Create repo named french-invoice-extraction. Create folders: data/raw/french_invoices, data/processed, outputs/extracted, src, tests, docs. Push initial commit with README and requirements.txt. |
| Where | GitHub.com and VS Code on local machine |
| What to do | Create GitHub repository. Clone locally. Build folder structure. Write README.md explaining the project scope which is to extract 11 fields from French invoices with synonym support. Add .gitignore to exclude data/raw and data/processed folders so real invoice files are not committed. Push everything. |
| Output | GitHub repository live with correct folder structure. README updated to mention 11 entities. Initial commit pushed. |

Task 05 — Set Up Python Environment with French OCR

| Person 1 (Lead) | Confirm environment works by importing all key libraries without errors. Test that Tesseract reads accented French text correctly. |
| --- | --- |
| Person 2 (Dev) | Install all libraries. Important: Install Tesseract OCR and download French language pack which is the fra.traineddata file. Test with a French invoice that contains accented characters. |
| Where | VS Code locally or Google Colab |
| What to do | Install these libraries: PyMuPDF, pdf2image, Pillow, opencv-python, pytesseract, paddlepaddle, paddleocr, regex, pandas, jiwer, tqdm. Install Tesseract separately. Download fra.traineddata language file. Test by running Tesseract on one French invoice and confirm characters like e with accents are correctly extracted. If they appear as question marks or wrong characters then the language pack is not installed correctly. |
| Output | Working Python environment. Tesseract with French language pack confirmed working. Accented characters verified on a real test invoice. |

Task 06 — Build Preprocessing Module

| Person 1 (Lead) | Test preprocessing on 3 to 4 invoices. Compare before and after images visually. Report any images that look worse after preprocessing. |
| --- | --- |
| Person 2 (Dev) | Build src/preprocessor.py with PDF type detection for digital versus scanned, deskew, denoise, binarize, and 300 DPI render. Handle multi-page invoices by processing all pages as one document. |
| Where | VS Code or Colab, file goes in src/preprocessor.py |
| What to do | French invoices are often multi-page. Process all pages of one invoice together and output must combine all pages. Compute quality score from 0 to 1 per invoice. Flag any invoice below 0.3 as too degraded. Save processed images to data/processed folder organized by invoice name. |
| Output | Cleaned invoice images in data/processed folder. Quality score per invoice. List of degraded invoices flagged. |

Task 07 — Build OCR Text Extraction Module in French

| Person 1 (Lead) | Manually compare OCR output versus original invoice for 5 invoices. Calculate and record CER and WER scores. Flag any accented character errors. |
| --- | --- |
| Person 2 (Dev) | Build src/ocr_engine.py. For digital PDFs use PyMuPDF direct text extraction. For scanned PDFs use Tesseract with language set to fra as primary and PaddleOCR as fallback for low confidence pages. Reconstruct line structure with bounding boxes. |
| Where | VS Code or Colab, file goes in src/ocr_engine.py |
| What to do | Set Tesseract language to French which is fra. Output per invoice should be a list of all lines each with full text and bounding box coordinates. Combine all pages into one document. OCR confidence threshold: if a page scores below 60 percent confidence then switch to PaddleOCR fallback automatically. |
| Output | Extracted text lines with bounding boxes for all invoices. CER and WER scores recorded for 5 or more invoices. |

Task 08 — Build Rule-Based Extractor for 11 Fields with Full Synonym Support

| Person 1 (Lead) | Share the complete entity schema from Task 3 with Person 2 before this task starts. Review extraction results on 5 invoices and compare against ground truth. |
| --- | --- |
| Person 2 (Dev) | Build src/extractor.py with full regex patterns for all 11 entities. Every synonym from the Synonym Variations section must be covered. Build accent tolerant patterns. Build payment status detector checking all 4 signal types. Build Solde du extractor. |
| Where | VS Code or Colab, file goes in src/extractor.py |
| What to do | Key rules for building the extractor: SIRET must use strict 14 digit pattern with spaces allowed. All entity patterns must match both accented and non-accented versions. Payment Status must check in order: card brand names, then Paye or Regle or Solde keywords which mean PAID, then Non paye or En attente keywords which mean UNPAID, then Conditions de reglement section. Solde du must look for Solde du or Reste a payer or Balance due or Montant restant then extract the euro amount that follows. TVA Percentage must match any numeric rate, not only 20 percent. Invoice Content must extract all line items as an array each with description, quantity, and unit price if available. |
| Output | Working extractor returning all 11 fields per invoice. Tested on all invoices. Results compared to ground truth. All synonyms from the synonym section verified working. |

Task 09 — Connect Full Pipeline — Invoice In, JSON Out

| Person 1 (Lead) | Run pipeline on all 15 to 20 invoices. Open 5 JSON files and verify all 11 fields are present and values look correct. |
| --- | --- |
| Person 2 (Dev) | Build src/pipeline.py and run.py connecting all steps: detect type, preprocess, OCR in French, extract 11 fields, check payment, save JSON. Handle multi-page invoices as a single document output. |
| Where | VS Code or Colab |
| What to do | One command should process any French invoice and output one JSON file. The JSON must always contain all 11 entity fields. If a field is not found on the invoice then use empty string. Solde du field must be present even if empty. Test on all 15 to 20 invoices. Log any that crash or produce unexpected output. |
| Output | One JSON output file per invoice in outputs/extracted folder. All JSONs have consistent 11 field structure. Zero crashes on the test set. |

Task 10 — Measure Results and Write Summary Report

| Person 1 (Lead) | Write the 1 to 2 page honest summary report. Cover what works, what fails, and why. Be specific about which of the 11 fields score low and whether synonym coverage is the reason. |
| --- | --- |
| Person 2 (Dev) | Run evaluation script comparing JSON outputs against ground truth for all 11 fields. Calculate Precision, Recall, and F1 for each field plus macro average. |
| Where | Google Sheets for metrics table and Google Docs for the report |
| What to do | For each invoice and each of the 11 fields mark as correct, wrong, or missed. Calculate metrics. For Solde du: if the invoice has no outstanding balance then mark as correctly skipped not as a miss. For Payment Status correct means result matches your manual determination. Note which fields benefited from synonym coverage and which still failed. This report is the official baseline for Milestone 2. |
| Output | Metrics table with Precision, Recall, and F1 for all 11 entities. Macro average F1. Written summary report. All committed to GitHub. |

# Deliverables at End of Milestone 1

The following must all be complete and ready to show before requesting the PKR 7,000 payment.

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | Working Pipeline | French invoice PDF in, JSON with 11 fields out. Single command execution. |
| 2 | JSON Output Files | One JSON per invoice. All 11 fields always present. Consistent structure across all files. |
| 3 | Ground Truth Spreadsheet | All 11 fields manually filled for all 15 to 20 invoices including the Solde du column. |
| 4 | Entity Schema Document | Full French synonym list, patterns, and OCR tolerance notes for all 11 entities. |
| 5 | Metrics Table | Precision, Recall, and F1 for each of the 11 entities plus macro average. |
| 6 | Summary Report | 1 to 2 page honest report covering what works, what fails, and synonym coverage analysis. |
| 7 | GitHub Repository | All code, schema, results, and sample JSON outputs committed and pushed. |

# Acceptance Criteria

All items below must be true before Milestone 1 is complete and PKR 7,000 payment is requested.

| # | Criterion — Must Be 100% True |
| --- | --- |
| 1 | Pipeline runs without crashing on all 15 to 20 French invoices. Zero errors on any test invoice. |
| 2 | Tesseract is configured with the French language pack. Accented characters are extracted correctly. |
| 3 | All 11 entity fields including Solde du are present in every JSON output file even if the value is empty string. |
| 4 | Payment status detector checks all 4 signals: card names, paid keywords, unpaid keywords, and Conditions de reglement section. |
| 5 | Extractor supports all French synonym variations listed in the Synonym Variations section for every entity. Verified by testing on 3 or more different invoice layouts. |
| 6 | Extractor handles accent missing OCR variations such as Echeance instead of Echeance with accent without missing the field. |
| 7 | TVA Percentage extracts any numeric rate including 0%, 5.5%, 10%, 20%, and others. Not hardcoded to 20% only. |
| 8 | Multi-page invoices produce a single combined JSON output and not one JSON per page. |
| 9 | JSON structure is identical across all invoice outputs. |
| 10 | Precision, Recall, and F1 calculated for all 11 entities from the ground truth spreadsheet. |
| 11 | Ground truth spreadsheet fully complete with all 11 fields including Solde du for every invoice. |
| 12 | Written summary report committed to GitHub explaining which fields work well, which fail, and whether synonyms helped. |

# Quick Reference — All Tasks

| Task | Task Name | Output | Who | Where |
| --- | --- | --- | --- | --- |
| 01 | Collect French Invoices | data/raw/french_invoices folder | Both | Local |
| 02 | Ground Truth Spreadsheet — 11 fields | Google Sheet with 11 columns | Person 1 | Sheets |
| 03 | Entity Schema with Full Synonyms | Schema document with all synonyms | Person 1 | Google Doc |
| 04 | GitHub Repository Setup | Live repo with folder structure | Person 2 | GitHub |
| 05 | Python Environment and French OCR | Working environment with Tesseract fra | Person 2 | Local or Colab |
| 06 | Preprocessing Module | Cleaned images and quality scores | Person 2 | VS Code |
| 07 | OCR Extraction in French | Text and bounding boxes all pages | Person 2 | VS Code |
| 08 | Rule Based Extractor — 11 fields and synonyms | All 11 fields and synonyms working | Person 2 | VS Code |
| 09 | Full Pipeline End to End | JSON per invoice with 11 fields | Person 2 | VS Code |
| 10 | Measure Results and Write Report | F1 for 11 entities and summary report | Both | Sheets and Docs |

## Start These 3 Actions Right Now

- Action 1  Ask Muhammad Ahmed for his real French invoice PDFs immediately. Real documents come first.

- Action 2  Create the ground truth spreadsheet with 11 columns including the new Solde du column.

- Action 3  Write the entity schema using the full synonym table from this document. Include all French variations before any code is written.

Confidential — For Internal Team Use Only

Client: Muhammad Ahmed   |   AI French Invoice Extraction   |   Milestone 1 of 4   |   11 Entities