Milestone 2 Team Work Plan

AI French Invoice Data Extraction

Entities (Consumer Name Added)

# Where We Are

Milestone 1 is complete. The rule-based OCR pipeline is working. All 11 entities are being extracted. Payment status detection is at 94% accuracy. Overall baseline accuracy is 45.5%.

Client Addition: A 12th entity has been added — Consumer Name (the person or company the invoice was generated for). This makes the total 12 entities to extract.

New Entity Added Consumer Name is the company or person for whom the invoice was generated. This is different from Supplier Name which is the company that issued the invoice. LayoutLMv3 in Milestone 2 will detect both because it understands page layout and position — the supplier block appears at the top of the invoice and the consumer/recipient block appears in a separate section.

Milestone 2 is where real AI training begins. The goal is to train LayoutLMv3 on labeled French invoice data and significantly improve extraction accuracy across all 11 fields.

| Entity | Precision | Recall | F1 Score | Status |
| --- | --- | --- | --- | --- |
| Supplier Name | 21.1% | 100.0% | 34.8% | Needs work |
| Invoice Number | 77.8% | 46.7% | 58.3% | Moderate |
| Invoice Date | 41.2% | 87.5% | 56.0% | Moderate |
| SIRET | 57.1% | 36.4% | 44.4% | Weak |
| Echeance | 100.0% | 64.3% | 78.3% | Good |
| Invoice Content | 77.8% | 41.2% | 53.9% | Moderate |
| TVA Percentage | 90.0% | 50.0% | 64.3% | Good |
| TVA Amount | 87.5% | 38.9% | 53.9% | Moderate |
| Total Amount | 90.0% | 50.0% | 64.3% | Good |
| Payment Status | 89.5% | 100.0% | 94.4% | Excellent |
| Solde du | 100.0% | 100.0% | 100.0% | Perfect |
| OVERALL | 65.1% | 48.0% | 55.0% | Baseline |
| Consumer Name (NEW) | N/A | N/A | N/A | To be built in M2 |

Milestone 2 Target: Macro F1 must exceed 55.0% on the same test documents using the trained AI model. Consumer Name extraction must also work correctly.

# What Is Milestone 2

Milestone 2 has 3 stages that must be done in sequence:

- Stage 1  Measure Milestone 1 F1 scores officially and write them down as the baseline benchmark

- Stage 2  Build and annotate a labeled training dataset of French invoices in Label Studio

- Stage 3  Fine-tune LayoutLMv3 and RoBERTa on the dataset, compare all 3 approaches, update the pipeline

The AI model must score higher than 55.0% macro F1 on the test set. If it does not, training is not complete.

Important: Consumer Name extraction must also be demonstrated working on at least 5 invoices as part of Milestone 2 delivery.

Why LayoutLMv3 Is Needed for Supplier vs Consumer Rule-based systems cannot reliably tell the difference between the supplier block and the consumer block. Both are company names and both appear at the top of an invoice. LayoutLMv3 understands page position — it knows the issuer logo and name appear in the header area and the recipient address appears in a dedicated DESTINATAIRE or FACTURER A block. This is why AI is needed for this specific entity.

# Team Roles for Milestone 2

| Person | Role | Responsibilities in Milestone 2 |
| --- | --- | --- |
| Person 1 | Team Lead and Annotator | Confirm baseline scores. Collect more invoices. Do all annotation work in Label Studio. Quality check annotations. Write the summary report. |
| Person 2 | Developer and ML Engineer | Install Label Studio. Run pre-annotation with M1 pipeline. Export dataset. Fine-tune LayoutLMv3 and RoBERTa on Google Colab. Update the pipeline to use AI model. |

# Label Studio Setup — Person 2 Does This First

Label Studio is the annotation tool. Install it before any annotation work begins. It runs in your browser for free.

| Step | What to Do |
| --- | --- |
| 1 | Open terminal or command prompt |
| 2 | Run this command: pip install label-studio |
| 3 | Wait for installation to finish (2 to 5 minutes) |
| 4 | Run this command to start it: label-studio start |
| 5 | Browser opens automatically at http://localhost:8080 |
| 6 | Create a free account with your email |
| 7 | Click Create Project and name it: French Invoice Extraction M2 |
| 8 | Go to Labeling Interface and select Named Entity Recognition |
| 9 | Add exactly 12 labels: SUPPLIER_NAME, CONSUMER_NAME, INVOICE_NUMBER, INVOICE_DATE, SIRET, ECHEANCE, INVOICE_CONTENT, TVA_PERCENTAGE, TVA_AMOUNT, TOTAL_AMOUNT, PAYMENT_STATUS, SOLDE_DU |
| 10 | Upload one test invoice and label a few entities to confirm everything works |

# All 11 Tasks in Sequence Order

Complete tasks in this exact order. Do not skip ahead. Each task feeds into the next one.

Task 01 — Confirm Milestone 1 Baseline Scores

| Person 1 (Lead) | Write all M1 F1 scores in a shared Google Sheet with a column called M1 Baseline. Make sure everyone on the team knows the number to beat: 55.0% macro F1. |
| --- | --- |
| Person 2 (Dev) | Confirm the metrics in outputs/metrics_summary.txt match the scores in the shared sheet. Any discrepancy must be resolved before moving on. |
| Where | Google Sheets |
| What to do | Open outputs/metrics_summary.txt from the GitHub repo. Copy all 11 F1 scores into a shared Google Sheet. Label the column M1 Baseline. This sheet will be updated again after training to show the improvement. |
| Output | Shared Google Sheet with all 11 Milestone 1 F1 scores confirmed and written down. |

Task 02 — Expand Document Collection to 50 or More

| Person 1 (Lead) | Ask Muhammad Ahmed for more real French invoices first. Real client documents are the most valuable. Then search online for additional samples. |
| --- | --- |
| Person 2 (Dev) | Organize all new documents in the correct folders: data/Images for phone photos and data/Scanned_PDF for scanned PDFs. Update the README with new document counts and commit to GitHub. |
| Where | Local machine in the data folder |
| What to do | The Milestone 1 dataset had 19 primary invoices. For AI training at least 50 documents are needed. Ask the client first. Then supplement with online sources by searching for: facture francaise PDF exemple. Aim for variety in layout and document format. |
| Output | At least 50 French invoice documents organized correctly in the data folder. Count confirmed and shared with the team. |

Task 03 — Install Label Studio and Configure It

| Person 1 (Lead) | Review the Label Studio setup once Person 2 completes it. Test labeling one invoice yourself to confirm it is comfortable before full annotation begins. |
| --- | --- |
| Person 2 (Dev) | Install Label Studio following the setup guide in the Label Studio Setup section above. Create the project. Configure all 11 entity labels. Test with one invoice. Share the login details with Person 1. |
| Where | Local machine, browser at http://localhost:8080 |
| What to do | Follow every step in the setup guide exactly. Do not skip the test step. Person 1 must be able to log in and label documents before annotation work begins. If you get an error during installation share the exact error message with the team. |
| Output | Label Studio running. Project created. 11 labels configured. Person 1 tested and confirmed able to label documents. |

Task 03b — Update Entity Schema for Consumer Name

| Person 1 (Lead) | Add Consumer Name to the entity schema document. Document all French labels that indicate the consumer section: DESTINATAIRE, FACTURER A, CLIENT, ACHETEUR, POUR LE COMPTE DE, A L ATTENTION DE. Add 3 to 5 real examples from your actual invoices. |
| --- | --- |
| Person 2 (Dev) | Review the schema update and confirm the Label Studio project has CONSUMER_NAME as a label (12 labels total). Validate that pre-annotation logic will attempt to tag consumer blocks. |
| Where | Google Doc for schema, Label Studio for label config |
| What to do | Open docs/entity_schema.md from GitHub. Add a new section for Consumer Name entity. Write the definition: the company or person for whom the invoice was generated. List all French trigger labels. Note the key distinction: Consumer block is usually labeled DESTINATAIRE or FACTURER A while Supplier block appears in the header or letterhead. Save and commit to GitHub. |
| Output | Updated entity schema with Consumer Name section. Label Studio has all 12 labels configured including CONSUMER_NAME. |

Task 04 — Pre-Annotate All Invoices Using Milestone 1 Pipeline

| Person 1 (Lead) | Not involved in this task. |
| --- | --- |
| Person 2 (Dev) | Run the Milestone 1 rule-based extraction pipeline on all 50 or more invoices. Export the results and convert them into Label Studio import format. Import the pre-annotations into Label Studio so Person 1 starts with auto-labels already placed. |
| Where | VS Code or Google Colab, then Label Studio |
| What to do | The rule-based system from Milestone 1 can automatically label documents before a human reviews them. This is 3 to 5 times faster than labeling from scratch. Run the extractor on all documents. Convert the output JSONs into Label Studio import format. Import them into the project. Verify that at least 5 documents show pre-labels correctly before handing over to Person 1. |
| Output | All 50 or more invoices pre-annotated and imported into Label Studio. Person 1 can open any invoice and see auto-labels already placed. |

Task 05 — Manual Annotation and Quality Check

| Person 1 (Lead) | This is the main task for Person 1. Open Label Studio and go through every invoice one by one. Review pre-annotations: keep what is correct, fix what is wrong, add anything missed, remove anything incorrect. |
| --- | --- |
| Person 2 (Dev) | Independently annotate 5 invoices that Person 1 also annotated. Compare results. If both people agree on 80 percent or more of labels then annotation quality is good. If not, review the entity schema and re-label. |
| Where | Label Studio in browser |
| What to do | This is the most important task in the entire milestone. The AI model learns from these labels. If labels are wrong the model learns wrong things. Take your time. When unsure about a label look at docs/entity_schema.md. Do not rush. Target: 30 to 50 invoices annotated per day. For Consumer Name: look for sections labeled DESTINATAIRE, FACTURER A, CLIENT, ACHETEUR, or POUR LE COMPTE DE — that is the consumer block. Annotation must be 100% complete before training begins. |
| Output | All 50 or more invoices fully annotated and reviewed. Inter-annotator agreement score calculated and above 80 percent. Annotation confirmed complete by both team members. |

Task 06 — Generate Synthetic French Invoices

| Person 1 (Lead) | Not involved in this task. |
| --- | --- |
| Person 2 (Dev) | Use the Faker Python library to generate additional synthetic French invoices with known ground truth. Generate 100 to 200 new synthetic invoices across all document types. Use Augraphy-style degradation on some to create scanned variants. |
| Where | VS Code or Google Colab |
| What to do | Synthetic documents are free unlimited training data. Generate fake but realistic French invoices filled with random but correctly formatted data such as fake supplier names, project codes, dates, and amounts. The ground truth for these is automatically known because you control the content. Add them to the dataset. |
| Output | 100 to 200 synthetic French invoices generated with known ground truth. Added to the dataset. |

Task 07 — Export Dataset in LayoutLMv3 Training Format

| Person 1 (Lead) | Not involved in this task. |
| --- | --- |
| Person 2 (Dev) | Export all annotated documents from Label Studio in JSON format. Convert them into FUNSD format which is what LayoutLMv3 needs for training. Split the full dataset into 3 parts: 70 percent training, 15 percent validation, 15 percent testing. No document should appear in more than one part. |
| Where | VS Code or Google Colab |
| What to do | LayoutLMv3 cannot read Label Studio export format directly. The data must be converted to FUNSD format first. After conversion split into train, validation, and test sets. Verify the split is correct by opening 3 documents from each set and confirming they look right. The test set must be kept completely separate and only used for final evaluation. |
| Output | Dataset exported and converted to FUNSD format. Train, validation, and test split created. At least 150 total documents in the dataset combining real and synthetic. |

Task 08 — Fine-Tune LayoutLMv3 on Google Colab

| Person 1 (Lead) | Not involved in this task. |
| --- | --- |
| Person 2 (Dev) | Open Google Colab. Set the runtime to GPU by selecting T4 which is free. Upload the training dataset to Google Drive. Run the LayoutLMv3 fine-tuning training script. Monitor the training loss. It must go down over time. Save the best model checkpoint to Google Drive when training is complete. |
| Where | Google Colab with free T4 GPU at colab.research.google.com |
| What to do | Go to Runtime menu then Change runtime type then select T4 GPU. Connect Google Drive to Colab for saving the model. Load the microsoft/layoutlmv3-base model from Hugging Face. Run fine-tuning on the training split. Training will take 1 to 3 hours. Watch the loss number. If it stops going down after many steps stop training and save the checkpoint. |
| Output | Fine-tuned LayoutLMv3 model checkpoint saved to Google Drive. Training loss logs saved. Model ready for evaluation. |

Task 09 — Fine-Tune RoBERTa on Google Colab

| Person 1 (Lead) | Not involved in this task. |
| --- | --- |
| Person 2 (Dev) | Fine-tune a second model called RoBERTa on the same dataset. This is the Classical NLP comparison model required by the project. It uses text only without layout information. The process is similar to Task 8 but simpler and faster. Save the checkpoint to Google Drive. |
| Where | Google Colab with free T4 GPU |
| What to do | Use the roberta-base model from Hugging Face. Fine-tune it on only the text content of the invoices without bounding box or image information. This model represents the classical NLP approach and should score lower than LayoutLMv3 because it cannot see the page layout. Save the checkpoint. |
| Output | Fine-tuned RoBERTa model checkpoint saved to Google Drive. Ready for comparison evaluation. |

Task 10 — Evaluate All 3 Models and Build Comparison Table

| Person 1 (Lead) | Review the comparison table once Person 2 builds it. Write the interpretation in plain language: which entities improved the most, which still fail, and why LayoutLMv3 scored higher. |
| --- | --- |
| Person 2 (Dev) | Run both fine-tuned models on the test set. Calculate Precision, Recall, and F1 for each entity type for each model. Build a 3-way comparison table: M1 Rules vs RoBERTa vs LayoutLMv3. |
| Where | Google Colab for evaluation, Google Sheets for the comparison table |
| What to do | Use only the test set for evaluation. Never use the training set. Run each model on the same 15 percent test documents. Calculate all metrics using the ground truth. If LayoutLMv3 does NOT beat 55.0% macro F1 then do not proceed. Report to the team immediately because training may have failed or the dataset may have issues. |
| Output | 3-way comparison table showing all 3 approaches across all 11 entity types. LayoutLMv3 confirmed to outperform Milestone 1 baseline. |

Task 11 — Update Pipeline and Write Milestone 2 Summary

| Person 1 (Lead) | Write the Milestone 2 summary report covering: what was built, what improved, by how much, what still fails, and what Milestone 3 will do. |
| --- | --- |
| Person 2 (Dev) | Update src/extractor.py and src/pipeline.py to use the fine-tuned LayoutLMv3 model instead of the rule-based extractor. Keep the rule-based system as a fast first-pass layer. Test the updated pipeline on 10 new invoices not seen during training. Commit everything to GitHub with a tag: milestone-2-complete. |
| Where | VS Code for code, Google Docs for summary report |
| What to do | The pipeline upgrade means the JSON output now uses AI predictions instead of rule-based patterns. Test it on 10 completely new invoices. Check that the JSON output still has the same 11-field structure. Push all updated code, model config files, and the summary report to GitHub. |
| Output | Updated pipeline using LayoutLMv3. Tested on 10 new invoices. Summary report written. Everything pushed to GitHub with milestone-2-complete tag. |

# Deliverables at End of Milestone 2

The following must all be complete before requesting the PKR 8,000 payment.

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | Labeled Training Dataset | 50 or more real invoices plus 100 to 200 synthetic invoices fully labeled in Label Studio, exported in FUNSD format, split into train, validation, and test sets |
| 2 | Fine-Tuned LayoutLMv3 | Trained model checkpoint saved to Google Drive, ready for deployment in the pipeline |
| 3 | Fine-Tuned RoBERTa | Trained text-only NER model for comparison purposes, saved to Google Drive |
| 4 | 3-Way Comparison Table | Precision, Recall, and F1 for all 3 approaches across all 12 entity types in one table |
| 5 | Updated Pipeline | src/pipeline.py updated to use LayoutLMv3. Tested on 10 new invoices without crashing |
| 6 | Milestone 2 Summary Report | 1 to 2 page written report covering results, improvements, remaining gaps, and plan for Milestone 3 |
| 7 | GitHub Commit | All code, model configs, dataset splits, and report pushed with milestone-2-complete tag |

# Acceptance Criteria

All items below must be true before Milestone 2 is complete and PKR 8,000 payment is requested.

| # | Criterion — Must Be 100% True |
| --- | --- |
| 1 | Milestone 1 baseline scores are confirmed and written in Google Sheets before any other task begins. |
| 2 | At least 50 French invoices are collected, organized, and stored correctly in the data folder. |
| 3 | Label Studio is installed and working. Both team members can log in and label documents. |
| 4 | All 50 or more invoices are fully annotated in Label Studio. No invoice is left partially labeled. |
| 5 | Inter-annotator agreement between Person 1 and Person 2 is 80 percent or above on the 5 cross-checked invoices. |
| 6 | Training dataset has at least 150 documents total combining real and synthetic, correctly split into train, validation, and test sets. |
| 7 | LayoutLMv3 fine-tuning completed successfully. Training loss went down. Checkpoint saved to Google Drive. |
| 8 | RoBERTa fine-tuning completed successfully. Checkpoint saved to Google Drive. |
| 9 | LayoutLMv3 macro F1 on the test set is HIGHER than 55.0 percent. If not then stop and report to the team immediately. |
| 10 | 3-way comparison table exists showing all 3 approaches across all 12 entity types including Consumer Name. |
| 11 | Pipeline updated to use LayoutLMv3. Tested on 10 new invoices without crashing. |
| 12 | Everything committed and pushed to GitHub with milestone-2-complete tag. |

# Quick Reference — All 11 Tasks

| Task | Task Name | Output | Who | Where |
| --- | --- | --- | --- | --- |
| 01 | Confirm M1 Baseline Scores | Shared Google Sheet | Both | Sheets |
| 02 | Expand Documents to 50 or More | 50 plus docs in data folder | Person 1 | Local |
| 03 | Install and Configure Label Studio | Running, tested, 11 labels set | Person 2 | Local |
| 04 | Pre-Annotate with M1 Pipeline | Auto-labels in Label Studio | Person 2 | Colab |
| 05 | Manual Annotation and QC | 50 plus fully labeled invoices | Person 1 | Label Studio |
| 06 | Generate Synthetic Invoices | 100 to 200 extra examples | Person 2 | Colab |
| 07 | Export Training Dataset | FUNSD format train/val/test | Person 2 | Colab |
| 08 | Fine-Tune LayoutLMv3 | Saved model checkpoint | Person 2 | Colab GPU |
| 09 | Fine-Tune RoBERTa | Saved model checkpoint | Person 2 | Colab GPU |
| 10 | Evaluate and Compare All 3 Models | 3-way comparison table | Both | Colab and Sheets |
| 11 | Update Pipeline and Write Summary | Updated code and report | Both | VS Code and Docs |

## Important Warning — Do Not Skip This

Task 05 (Annotation) is the single most important task in this milestone. The AI model learns only from the labeled data. If labels are wrong or rushed the model learns wrong things and will never achieve a good F1 score no matter how long it trains. Person 1 must not rush annotation. Person 2 must not start training (Task 08) until Task 05 is 100 percent complete and the quality check is passed.

## Your First 3 Actions to Start Right Now

- Action 1  Person 1: Confirm M1 baseline scores are written in Google Sheets. The number to beat is 55.0% macro F1.

- Action 2  Person 2: Install Label Studio right now following the setup guide in this document. Test it and share login with Person 1 today.

- Action 3  Both: Collect more invoices to reach at least 50 total. Ask Muhammad Ahmed for real French invoices first.